# Real-Time Network Threat Detection System Using Machine Learning

23BCE1786

Vibhu Preetham

WEEK-2

AGILE MODEL

## Agile Model for Real-Time Network Threat Detection System

### 1. Agile Framework Used: Scrum

You’ll work in time-boxed sprints, deliver something usable at the end of each sprint, and continuously improve the system.

## 2. Agile Roles

### Product Owner

You (Student / Developer)

- Defines features (detection accuracy, dashboard, AWS deployment)

- Prioritizes what matters most (ML first, UI later, etc.)

### Scrum Master

You (or teammate if any)

- Makes sure Agile rules are followed

- Removes blockers (dataset issues, environment setup)

### Development Team

You / Small Team

- ML development

- Backend (IDS logic)

- Frontend dashboard

- Cloud integration (AWS)

## 3. Product Backlog (High-Level)

This is your master feature list.

### Core IDS Features

- Network traffic capture

- Feature extraction

- ML model training

- Real-time threat classification

### Machine Learning

- Dataset preprocessing

- Model selection (Random Forest, SVM, DL, etc.)

- Model evaluation & tuning

### Application Layer

- Backend API

- Alert system

- Dashboard visualization

### Cloud & Deployment

- AWS EC2 / S3

- Model deployment

- Monitoring & logging

## 4. Sprint Structure

- Sprint Length: 1 week

- Ceremonies:

  - Sprint Planning

  - Daily check-in (self-review)

  - Sprint Review

  - Sprint Retrospective

## 5. Sprint-Wise Agile Plan

### Sprint 0 – Project Initialization

Goal: Get ready to build

Backlog Items

- Finalize problem statement

- Choose dataset (NSL-KDD / CICIDS)

- Setup Git, Python environment

- Decide ML algorithms

- Define evaluation metrics

Deliverable:
✔️ Clear project scope + ready environment

### Sprint 1 – Data Understanding & Preprocessing

Goal: Prepare clean, usable data

Backlog Items

- Dataset analysis

- Handle missing values

- Feature normalization

- Label encoding

- Train-test split

Deliverable:
✔️ Cleaned dataset ready for ML

### Sprint 2 – Baseline ML Model

Goal: Build first working IDS brain 🧠

Backlog Items

- Implement baseline ML model

- Train model

- Evaluate accuracy, precision, recall

- Confusion matrix

Deliverable:
✔️ First threat detection model

### Sprint 3 – Advanced ML & Optimization

Goal: Improve detection quality

Backlog Items

- Try multiple algorithms

- Hyperparameter tuning

- Compare models

- Select best performing model

Deliverable:
✔️ Optimized ML model with strong metrics

### Sprint 4 – Real-Time Detection Logic

Goal: Make it real-time

Backlog Items

- Simulate live traffic input

- Real-time prediction pipeline

- Alert triggering mechanism

Deliverable:
✔️ Real-time intrusion detection working

### Sprint 5 – Backend & Dashboard

Goal: Make it usable and visual

Backlog Items

- Backend API (Flask/FastAPI)

- Store alerts/logs

- Dashboard (charts, threat stats)

Deliverable:
Visual IDS dashboard

### Sprint 6 – AWS Integration

Goal: Make it industry-ready ☁️

Backlog Items

- Deploy backend on AWS EC2

- Store data/models on S3

- Expose API endpoints

- Test cloud performance

Deliverable:
✔️ Cloud-deployed IDS system

### Sprint 7 – Testing, Security & Documentation

Goal: Polish and finalize

Backlog Items

- System testing

- False positive analysis

- Performance evaluation

- Project documentation

- Agile report & diagrams